Quick References for Using Aras

| - Launch Internet Explorer Go to the Aras training url: http://arastest.seaspan.com/innovatortest For Aras production server, go to: http://aras.seaspan.com/innovatorprod |  |  |  |
| --- | --- | --- | --- |
| When accessing Aras from external sources, connect to VPN or secure website (Production Server only): https://innovator.seaspan.com/innovatorprod Questions or issues? Contact ArasSupport@Seaspan.com |  |  |  |
| - Definition of a Engineering Change Request (ECR) - An ECR is generally a response to a Problem Report or a result of proactive thinking used to identify a problem - An ECR is filed to request a change to technical data - ECR is a tool used to record the business decisions around requested changes - Final decision usually made during Change Review Board, and usually involves Contracts, Technical Office, and Program Management - Generally for each ECR(s), corresponding CCPs exists |  |  |  |
| - ECR Workflow & Lifecycle NOTE: The assignees within the workflow nodes/activities is how Aras determines the population of InBaskets. When an activity is active, the activity will be displayed in the InBaskets of those who are identified for the node/activity. |  |  |  |
| - Creating a ECR - Navigate to the Change Management > ECRs in the TOC - Click the Create New button, OR - Right click on ECR directly and select New ECR… |  |  |  |
| - Filling in a New ECR – CREATOR Property Name; Description; Populated by Whom & When. ECR #; Assigned automatically by the server, next number, unique; System Generated. Status; Lifecycle State of the ECR , controlled by Aras ECR workflow; System Generated. Title; Descriptive title of the ECR (assists in searching); Creator of the ECR. Security Settings; Please refer to security slides for more information; Mandatory for all Aras items. Corrective Action or Product Improvement; Specifies whether the ECR is a result of an already occurring problem that needs corrective action, or whether this ECR is taking a proactive approach in order to prevent a possible problem, thereby improving g the product; Creator of the ECR. Source & Project; VSY specific attributes indicating who was the source of the change request, and which project it is associated with; Creator of the ECR. Requested By; Enter the name of the person who reported the problem. The text field allows you to indicate the name of a person who does not have an Aras login.; Creator of the ECR. Owner/SME; The person or identity who will be responsible for verifying the PR during the PR workflow; VSY CM Team at Review ECR. |
| - Filling in a New ECR - OWNER Property Name; Description; Populated by Whom & When. Priority for Tech Review; An assessment of what the level of priority needs to be given to the ECR; Creator of the ECR or. Fast Track; Check the box if the ECR will follow the Fast Track workflow process; VSY CM Team at Review ECR. Technical Review & Recommendation; Information is provided here during the Technical Review. Properties can also be assigned for the Problem Status (if the ECR was initiated after a problem was reported), and a pull down value for Solution; Owner/SME during Technical Review. Priority; Rating as to the priority of the ECR; Owner/SME during Technical Review. Key Implementation Timing Factors; Information regarding considerations that need to be made for implementation of the change or other factors; Owner/SME during Technical Review. Cost Analysis Required & Assigned to; VSY Property – self-explanatory – or refer to VSY SOP; Owner/SME during Technical Review or output from CRB. Comment Resolution; Can be used to document resolution comments; Owner/SME during Technical Review or output from CRB. Impact; VSY Properties – indicating impact on Engineering Schedule, construction schedule or delivery schedule; Owner/SME during Technical Review or output from CRB. |
| - Search Button Selecting Identities - Select the blue ellipsis - Enter search criteria - Run Search & select by double clicking Adding Affected Items - Click on the blue ellipsis in Affected Items form property - Enter search criteria - Run Search & select by double clicking Multi-Select 7.7 Hold CTRL key on your keyboard to select multiple items |  |  |  |
| - Relationships tab: Attaching Affected Documents Links the ECR to document(s) that are affected 8.1 Select Affected Items in the Relationship Tabs 8.2 Click on New Relationships button to create a blank row 8.3 Select cell under Action column and choose the action type ACTION: Add Document Documents that are Preliminary, never been released - Select ADD under Action column - Click on blank cell under New Number […], select blue ellipsis to search for & link to a PELIMINARY item. Save progress. ACTION: Change (Interchangeable) Changing an existing, released drawing WITHOUT replacing it with a different drawing. Creates a new revision - Select CHANGE under Action column - Click on blank cell under Old Number […], select blue ellipsis to search for & link to a RELEASED document - Check the interchangeable box. Save progress. ACTION: Change (NON-Interchangeable) Changing an existing drawing by replacing it with a different drawing – Supersedes Old document with New document - Select CHANGE under Action column - Click on blank cell under Old Number […], select blue ellipsis to search for & link to a PREVIOUSLY RELEASED item - Click on blank cell under New Number […] column, select blue ellipsis to search for & link to a new PRELIMINARY, never been released document - Make sure interchangeable box is unchecked. Save progress. ACTION: Delete Removing document from use - Select DELETE under Action column - Click on blank cell under Old Number […], select blue ellipsis to search for & link to a PREVIOUSLY RELEASED item. Save progress. ALTERNATIVE WAY TO LINK DOCUMENTS - Right click on a Preliminary or Released document - Select “Add Item(s) To Change…” - Find & select ECR to add the document to - Aras will automatically choose “Action” depending on Document status. - Add for Preliminary document - Change for Released document - Finish filling in the rest of the information as necessary |  |  |  |
| - Relationships Tab: Linking PRs 9.1 Select “PRs” in the relationship tabs 9.2 Click on New Relationship button to add a blank row 9.3 Search for the Problem Report 9.4 Select the PR to attach 9.5 Confirm using the Green Checkmark |  |  |  |
| - Relationships Tab: Attaching Files - Go to Files tab - Select the New Relationship button - Select the file to be attached from your computer - For the training exercise, use the files in the “PR Training” folder on your desktop Saving Attached File - Save your progress by selecting the disk icon in the toolbar | NOTE: Workflows kick off only after you SAVE, UNLOCK and CLOSE the PR Form. Always SAVE, UNLOCK, and CLOSE after completing your EDITs, before VOTING on the workflow activity! |  |  |
| - Workflow History Report - Select the Views menu in the PR tear off window and click on Workflow - Click on View Signoffs to open Workflow History Report |  |  |  |
| - ECR Log Report Shows table of ALL ECRS in the system, their current state, priority Click the Reports menu in the ECR tear off window and select ECR Log Report | Note: The same report can be generated for PRs using the same method |  |  |
| - Printing ECR Form - Readjust to see all property fields by dragging relationships tab down and hiding it completely - Right click on body of form, select “Print Preview…” Adjust zoom/margins in print preview to fit on one page by: - Selecting Shrink to Fit, set to 90% - Select the margin arrows and move to expand page margins to where fit | 9.3 9.4 |  |  |